# High-End Restaurant AI Automation — Expanded Azure Implementation Plan (Episodes 1-6)

Generated: 2026-05-23T04:08:50.068154Z

## Executive summary

This document expands the episode-based implementation plan for an Azure-native implementation of the High-End Restaurant AI Automation application. It maps each episode to concrete directory layout, Azure AI services, engineering tasks, testing, CI/CD, monitoring, security, and recommended improvements to the existing OpenAI and Claude implementations.

## Repository-wide recommended layout (root of Azure/HighEndRestaurantAIAutomation)

README.md

.env.example

pyproject.toml

requirements.txt

Makefile

.github/workflows/deploy.yml

infra/bicep/main.bicep

docs/

app/

tests/

scripts/

analyzers/

docs/codex-tuning/

## Episode 1: Scaffold & Foundation

### Directory additions & structure

app/main.py

app/core/config.py

app/services/__init__.py

infra/bicep/main.bicep

Makefile

.env.example

docs/episode1_scaffold.md

### Azure AI tools & rationale

Azure Key Vault — Secrets management; store connection strings, keys, and certificate references

Azure Monitor / App Insights — Telemetry, tracing, and metrics from day one

Azure AD / Managed Identity — Keyless auth for compute and resource access

### Implementation tasks (detailed)

Create FastAPI entry and health endpoints

Implement config loader using pydantic-settings and DefaultAzureCredential

Add MOCK_MODE and local mock adapters for each service

Add basic linter (ruff) and pytest config in pyproject.toml

### Tests & validation

Run pytest smoke tests for startup and health endpoint

Add lint stage to CI

## Episode 2: Implementation Expansion & Code Review

### Directory additions & structure

app/services/azure_openai_adapter.py

app/services/cognitive_search_adapter.py

app/services/document_intelligence_adapter.py

docs/service_selection_matrix.md

docs/code-review-checklist.md

### Azure AI tools & rationale

Azure OpenAI — Chat, embeddings, and completions — use latest model families and deployment pinning

Azure Cognitive Search — Hybrid search, semantic ranking, vector store integration

Azure Document Intelligence — Prebuilt models for receipts and custom models for contracts

### Implementation tasks (detailed)

Design stable adapter interfaces matching OpenAI implementation but backed by azure-sdk-for-ai clients

Implement embeddings pipeline and vector storage in Cognitive Search (or Azure Cosmos + vector if scale requires)

Create PR checklist that includes service rationale, security review, and cost estimate

### Tests & validation

Unit tests mocking azure clients

Integration tests in MOCK_MODE for retrieval and RAG flows

## Episode 3: Agentic Architecture & Specialist Agents

### Directory additions & structure

app/agents/

app/tools/

app/agent_runtime/

docs/episode3_agentic_architecture.md

### Azure AI tools & rationale

Azure OpenAI (chat) + orchestrator — Specialist agents call typed tools that wrap Azure services

Key Vault + AD RBAC — Tool-level permissions enforced via Managed Identity

### Implementation tasks (detailed)

Define typed tool interface (input schema, output schema, cost estimate, timeout)

Implement runtime that enforces tool-level RBAC and records traces to Application Insights

Provide tool contracts and safety guards (Content Safety pre/post checks)

### Tests & validation

Agent unit tests for tool invocation and error-handling

Trace replay tests for end-to-end agent flows

## Episode 4: NLP, Translation & Speech

### Directory additions & structure

app/nlp/

app/speech/

app/translate/

docs/episode4_nlp_runbook.md

### Azure AI tools & rationale

Azure AI Language — CLU-style intent detection, key phrase extraction, PII redaction

Azure Translator — High-quality translation for text and documents

Azure Speech SDK — STT/TTS and speech translation for voice reservation flows

### Implementation tasks (detailed)

Implement intent routing using Azure AI Language and fallback rules

Pipeline: pre-screen with Content Safety -> intent/classify -> route to agent or search

Speech integration with attention to PII and transcript retention policies

### Tests & validation

Simulated call transcripts for STT validation

Translation round-trip tests and low-confidence handling

## Episode 5: Knowledge Mining: Ingestion, Indexing, and Retrieval

### Directory additions & structure

app/ingestion/

analyzers/

scripts/build_search_index.py

scripts/ingest_documents.py

docs/episode5_knowledge_mining_lab.md

### Azure AI tools & rationale

Azure Cognitive Search — Indexing pipeline, semantic config, vector fields

Azure Blob Storage — Document storage for ingestion + indexed content

Azure OpenAI embeddings — Embedding generation for semantic search

### Implementation tasks (detailed)

Design analyzer contracts (JSON) for menus, contracts, invoices, and media

Build chunking and normalization pipeline; implement deduplication and canonical IDs

Implement low-confidence gates and human_review_queue integration

### Tests & validation

Ingestion unit tests

End-to-end ingestion -> index -> query episode tests

## Episode 6: Extraction, Review & Retrieval Pipeline

### Directory additions & structure

app/review/

app/extraction/

infra/search_index.json

docs/episode6_implementation_runbook.md

### Azure AI tools & rationale

Azure Document Intelligence — High-accuracy extraction and layout analysis

Azure Cognitive Search — Citations and diagnostic metadata in results

Azure Functions or Durable Functions — Asynchronous review and workflow orchestration (optional)

### Implementation tasks (detailed)

Implement extraction pipelines with confidence scoring

Add review queue APIs and storage for audit trails

Emit diagnostics to telemetry and add query-log endpoint for dev ops

### Tests & validation

Low-confidence path tests

Review approval/correction publishing tests

## Deep analysis: OpenAI vs Claude vs Azure (improvements)

Summary: both OpenAI/HighEndRestaurantAIAutomation and Claude folders provide valuable artifacts (Codex tuning, agent designs, docs). To align to an Azure-native best implementation, standardize adapters, increase test coverage, and centralize configuration and security practices.

### Key gaps found and recommendations

Adapter inconsistency: OpenAI code ties directly to specific provider clients. Add an abstraction layer (app/services/provider_interface.py) and implement provider adapters (openai_adapter, azure_adapter, claude_adapter) to allow feature parity and easier testing.

Credential management: Some examples use env vars for keys. Enforce DefaultAzureCredential and Key Vault integration; add local dev guidance for AZURE_CLIENT_* or use Azure CLI dev login.

Testing: Episode tests exist, but increase unit test coverage for adapters, and add contract tests to ensure adapter interfaces behave identically.

Codex tuning: Codex-specific files exist — centralize tuning guidance under docs/codex-tuning and add evals for model outputs using evals/ or custom pytest markers.

CI parity: Ensure CI builds infra (bicep), lints, runs tests, and fails PRs when secrets/config mismatch; add job matrix for Python versions and optional provider toggles.

Observability: Add Application Insights instrumentation and common telemetry schema for queries, tokens, latency, and safety blocks; include KQL dashboards in docs.

Cost management: Add model usage metering, token caps, fallbacks to cheaper models, and throttling strategies in adapters.

Responsible AI: Consolidate risk register, red-team prompts, and safety thresholds across repos and enforce pre/post content-safety checks.

## Per-episode Azure tool choices and reasoning

Episode 1: Foundation — choose services that minimize early operational burden and enforce security. Key choices: Managed Identity (DefaultAzureCredential) to avoid secrets, Key Vault for secrets, App Insights for telemetry so you can monitor from day one.

Episode 2: RAG & Core adapters — Azure OpenAI for model APIs; Cognitive Search for vector+semantic retrieval: use semantic config and vector fields so hybrid search is native. Use Document Intelligence for structured extraction to avoid building custom parsers.

Episode 3: Agentic runtime — orchestrate using Azure OpenAI chat completions + typed tools; store agent traces in Application Insights; use Durable Functions for long-running orchestrations if needed.

Episode 4: NLP & Speech — use Azure AI Language (CLU) for intent/PII tasks; Azure Speech SDK for STT/TTS; Translator when translation quality matters and for document translation.

Episode 5: Knowledge Mining — Cognitive Search index design is central. Use blob storage as canonical data lake, embeddings from Azure OpenAI, and skillset/analyzers JSON to control extraction and enrichment.

Episode 6: Extraction & Review — Document Intelligence for extraction; use review queues backed by Cosmos DB or Azure SQL; orchestrate publishing on approval via Functions or a background worker.

## Operational, security, and governance recommendations

Enforce managed identity and Key Vault-based secrets; never commit keys.

Add automated policy checks in CI: validate .env.example vs env usage, detect secrets in code.

Instrument all adapters to emit consistent telemetry: service, operation, latency_ms, tokens_used, throttled, safety_blocked, user_id (hashed).

Implement canary/blue-green deployment patterns and model version pinning; provide rollbacks for model changes.

Define SLOs for latency and error rates; add alerts for throttling/429s and safety spikes.

Add cost reports and usage dashboards per environment and per model; implement sampling and caching to reduce calls.

## Developer experience and Copilot guidance

Standardize file locations and naming so Copilot prompts can find tests, adapters, and docs. Keep CODEX_IMPLEMENTATION_BRIEF.md and AGENTS.md up-to-date. Provide small reproducible tasks and tests that Copilot can run and verify.

Document end.